MIDDLEWARE TEAM  ·  VERSION 0.1

Middleware Integration Plan

Merging the emergency-response middleware layer into the LIVE application

| Source | C:\dev\emergency-response — the middleware layer |
| --- | --- |
| Target | C:\Users\Home\Desktop\LIVE — the frontend and the deployed database |
| Scope | 40 files ported, typechecked and building under Next 16 |
| Audience | Middleware team (12 people), Blocks 1–8 |
| Status | Code written into the LIVE folder. Blocks now review, wire up and test. |

# Contents

If this page looks empty, click anywhere in it and press F9 (Word) or Tools → Update → Indexes and Tables (LibreOffice) to build the list.

# 1.  What each project actually is

The two folders are not two versions of the same app. They are two halves of one app.

|  | emergency-response | LIVE |
| --- | --- | --- |
| Next.js | 14.2.15 | 16.0.3 |
| React | 18.3 | 19.2 |
| Path alias @/* | ./src/* | ./* |
| Layout | src/app, src/lib | root app/, lib/ |
| Frontend | 6 components, 5 pages, unstyled | ~35 components, 25 pages, complete |
| API routes | 15, fully built | 3, hand-written |
| Auth | JWT + httpOnly cookies + refresh rotation | user object in localStorage |
| Validation | Zod schemas on every endpoint | scattered if (!x) return 400 |
| Rate limiting | yes | no |
| Audit logging | automatic, every route | manual, fired from the browser |
| Database | own db/schema.sql, never deployed | supabase/schema.sql, live on Supabase |

emergency-response is the middleware layer this team was asked to build. LIVE is the frontend and the real database. The integration is one-directional: middleware moves into LIVE. Nothing goes the other way.

Two things in LIVE are deliberately not touched: the UI components, and the deployed database schema.

# 2.  The one hard problem: the schemas disagree

emergency-response was written against a schema that was never deployed. LIVE's schema is deployed. Every service query therefore had to be rewritten. This is done — the tables below are the record of what changed, and the first thing to check when something returns an empty result.

## 2.1  users

| emergency-response | LIVE (deployed) | Consequence |
| --- | --- | --- |
| full_name | first_name, last_name, display_name | Split on write, join on read |
| organisation_id column | no column — via organisation_members | Every org lookup is a second query. Centralised in resolveOrganisation() |
| failed_login_count | failed_login_attempts | Renamed |
| callback_number | no column — lives on the request | Moved |
| emergency_contact_name/phone | emergency_contacts table | The current /api/register silently discards both fields the user typed. Fixed. |
| status: active / suspended / deleted | pending / active / suspended / locked / deactivated | More states; only active may sign in |
| — | deleted_at | Every user query must filter .is('deleted_at', null) or deleted accounts can sign in |

## 2.2  emergency_requests

| emergency-response | LIVE (deployed) |
| --- | --- |
| reference | reference_code |
| organisation_id | routed_organisation_id |
| latitude / longitude / manual_address on the row | request_locations table, 1:1 |
| location_source (gps ¦ manual) | location_method (gps ¦ manual ¦ map_pin) |
| cancellation_requested boolean | cancellation_requested_at timestamp |
| closed_at only | received_at, assigned_at, en_route_at, arrived_at, closed_at, cancelled_at, rejected_at — one column per milestone, each stamped on transition |
| no severity | severity NOT NULL (critical / high / moderate) |
| idempotency_key nullable | NOT NULL UNIQUE — duplicate prevention enforced by the database, not by application logic |
| 7 statuses | 8 — rejected added |

## 2.3  Everything else

| emergency-response | LIVE (deployed) |
| --- | --- |
| devices_sessions | device_sessions — and it stores jwt_id_hash, not the raw token id |
| request_status_history.changed_by / .changed_by_role | changed_by_user_id / actor_role (+ changed_by_system, correlation_id) |
| request_assignments.assigned_to / team_label / vehicle_label (free text) | responder_user_id / team_id / vehicle_id — all foreign keys. You cannot type a team name any more; the team must exist. |
| request_assignments.assigned_by nullable | assigned_by_user_id NOT NULL |
| audit_logs with a log_type column | three tables: audit_logs, security_logs, application_logs |
| audit_logs.ip_hash (text) | ip_address is inet — a hash will not fit. It now goes in safe_metadata.ipHash |
| request_location_pings (many per request) | nothing equivalent. request_locations is UNIQUE per request |

## 2.4  The one genuine gap: live tracking

request_locations.request_id is UNIQUE. It answers "where is the incident", not "where is the responder right now". A movement trail needs many rows per request.

supabase/migrations/0001_request_location_pings.sql is included but not applied. It only ADDS a table — it alters and drops nothing, so it cannot break the backend or frontend team's work. Decide in the Monday sync:

- Run it → live tracking works, Block 4 delivers in full.

- Don't run it → PUT /api/requests/[id]/location still works (it upserts the current position); continuous tracking goes on the deferred list (Block 8, Person 9).

# 3.  Files to add, and where

Everything below has been written into the LIVE folder already. npx tsc --noEmit is clean and npx next build compiles all 15 routes plus the edge middleware under Next 16.

## New — the middleware layer

LIVE/ ├── middleware.ts NEW root edge middleware (page guards) ├── instrumentation.ts NEW startup env validation ├── .env.example NEW documented template, no secrets │ ├── types/ │ └── index.ts NEW the shared contract (Block 1 P2) │ ├── lib/middleware/ NEW <- the whole layer lives here │ ├── env.ts fail-fast env access │ ├── errors.ts error taxonomy -> HTTP status │ ├── logger.ts structured JSON logs + redaction │ ├── jwt.ts sign/verify, Edge + Node │ ├── password.ts bcrypt + timing-attack defence │ ├── reference.ts ER-YYMMDD-XXXX generator │ ├── status.ts transition rules + display mapping │ ├── validation.ts all Zod schemas │ ├── geo.ts distance, map embeds, route links │ ├── api/ │ │ ├── handler.ts * THE PIPELINE - read this first │ │ ├── response.ts { ok, data, requestId } envelope │ │ ├── context.ts correlation id, IP hashing │ │ ├── cookies.ts httpOnly cookie handling │ │ ├── rate-limit.ts fixed-window limiter │ │ └── audit.ts routes events to the 3 log tables │ ├── server/ │ │ ├── db.ts lazy service-role Supabase client │ │ ├── auth-service.ts sessions, rotation, lockout │ │ └── requests-service.ts all request reads/writes │ └── client/ │ └── api.ts browser fetch helper + auto-refresh │ ├── app/api/ │ ├── health/route.ts NEW GET │ ├── auth/ │ │ ├── login/route.replacement.ts <- swap in (see 3.1) │ │ ├── logout/route.ts NEW │ │ ├── me/route.ts NEW │ │ ├── refresh/route.ts NEW (GET + POST) │ │ └── register/route.ts NEW (replaces /api/register) │ ├── requests/ │ │ ├── route.ts NEW GET list, POST create │ │ └── [id]/ │ │ ├── route.ts NEW GET detail │ │ ├── status/route.ts NEW PATCH │ │ ├── location/route.ts NEW PUT │ │ ├── assignments/route.ts NEW POST │ │ ├── notes/route.ts NEW POST │ │ └── cancel/route.ts NEW POST │ └── admin/audit-logs/route.ts NEW GET │ ├── components/auth/ │ └── auth-provider.replacement.tsx <- swap in (see 3.1) │ └── supabase/migrations/ └── 0001_request_location_pings.sql NEW, optional, additive only

## 3.1  The two files that replace existing ones — shipped disarmed

app/api/auth/login/route.ts and components/auth/auth-provider.tsx already exist in LIVE. Overwriting them would have left the repo non-compiling — pages read user.name and user.initials off MockUser, and the new provider yields PublicUser. They are therefore delivered alongside the originals as .replacement.ts / .replacement.tsx. Next.js ignores non-route.ts files in app/, so nothing activates until someone chooses to.

To swap, when Block 2 is ready:

git mv app/api/auth/login/route.ts app/api/auth/login/route.old.ts git mv app/api/auth/login/route.replacement.ts app/api/auth/login/route.ts git mv components/auth/auth-provider.tsx components/auth/auth-provider.old.tsx git mv components/auth/auth-provider.replacement.tsx components/auth/auth-provider.tsx npx tsc --noEmit # the errors it now lists ARE the Block 3 migration checklist

That last tsc run is the useful part: every error is a page still reading a field off MockUser. name → fullName, MockUser → PublicUser, status: "Active" → status: 'active'.

Both files ship with a safety catch middleware.ts has a kill switch. Page guards do nothing until JWT_SECRET is set — it only adds security headers and a correlation id. It can be merged immediately without locking anyone out of the app they are still building. Delete GUARDS_ENABLED once Block 2 is merged. instrumentation.ts warns in development, throws in production. A teammate who has not copied .env.example yet can still run npm run dev; a production deploy missing JWT_SECRET fails on boot, which is Person 9's requirement.

## Deliberately NOT copied

| Skipped | Why |
| --- | --- |
| src/components/*, src/hooks/* | LIVE's components are better and already styled. The hooks (useGeolocation, usePolling) are worth reading as a reference for Block 4, but they duplicate work LIVE has done. |
| src/app/**/page.tsx | LIVE has 25 finished pages. These are 5 rough ones. |
| db/schema.sql, db/seed.sql | LIVE's schema is deployed. Adopting this would destroy the backend team's work. |
| app/api/organisations/*, app/api/notifications/* | Written against tables shaped differently in LIVE. Port later if needed — they are not on the block plan. |
| tailwind.config.ts, postcss.config.mjs, globals.css | LIVE has its own design system. |

## Existing LIVE files that change

| File | Change | Owner |
| --- | --- | --- |
| package.json | add jose@^5.9.6, zod@^3.23.8 | Block 1, P1 |
| .env.local | add the JWT block from .env.example | Block 1, P1 |
| app/api/auth/login/route.ts | replaced — see 3.1 | Block 2, P6 |
| components/auth/auth-provider.tsx | replaced — see 3.1 | Block 3, P1 |
| app/api/register/route.ts | delete after one release — superseded by /api/auth/register | Block 2, P6 |
| app/api/audit/route.ts | delete. A browser-callable audit endpoint lets anyone forge audit rows. | Block 2, P8 |
| lib/client-audit.ts | delete with the above | Block 2, P8 |
| lib/mock-store.tsx, lib/mock-data.ts | keep until pages are migrated, then delete | Block 3 |
| lib/types.ts | keep. Add import type { RequestStatus } from '@/types' and use toDisplayStatus() at the boundary. | Block 1, P2 |

# 4.  Three things to know before writing any code

## 4.1  There are two middleware layers, not one

Browser ¦ v middleware.ts ......... Layer 1 - EDGE - page guards, CSP, correlation id ¦ Redirects unauthenticated visitors away from /app/*. ¦ NOT a security boundary - it can be bypassed by ¦ calling the API directly. v app/api/**/route.ts ... wrapped by createHandler() ¦ v lib/middleware/api/handler.ts ... Layer 2 - NODE - the real boundary ¦ 1 context correlation id, IP hash, user agent, timer ¦ 2 headers security headers on success AND failure ¦ 3 limit rate limiting, before any DB work ¦ 4 authn verify JWT (cookie or Authorization header) ¦ 5 authz role gate; ownership checked in the service ¦ 6 validate Zod over params, query, body ¦ 7 handler <- the only part a route author writes ¦ 8 errors safe client message, detailed internal log ¦ 9 audit one durable row per meaningful action v lib/middleware/server/*-service.ts -> Supabase

A route never re-implements any of steps 1–6 and 8–9. It declares what it needs:

export const PATCH = createHandler( { name: 'requests.status', auth: 'required', roles: ['requester', 'responder', 'dispatcher', 'admin'], params: idParamSchema, body: statusChangeSchema, rateLimit: { limit: 60, windowMs: 60_000, by: 'user' }, audit: { action: 'request.status_changed', targetType: 'emergency_request' }, }, async (ctx) => changeStatus(ctx.params.id, ctx.user, ctx.body), );

If you find yourself writing if (!token) return 401 inside a route, stop — the pipeline already did it.

## 4.2  Status is stored lowercase and displayed Title Case

The database enum is 'en_route'. The existing UI in lib/types.ts renders "En route". Both are correct in their own layer.

import { toDisplayStatus, fromDisplayStatus } from '@/lib/middleware/status'; toDisplayStatus('en_route') // "En route" <- rendering fromDisplayStatus('En route') // 'en_route' <- reading a form

Never store a display string This is the single most likely source of "the status update silently did nothing".

## 4.3  The frontend's response shape changes by one level

Old login response:

{ "ok": true, "message": "Login successful.", "user": { ... } }

New envelope, identical on every endpoint:

{ "ok": true, "data": { "user": { ... }, "accessExpiresAt": 1755500000 }, "requestId": "8f2c...-a91e" }

Errors are equally uniform:

{ "ok": false, "error": { "code": "VALIDATION_FAILED", "message": "Check the form and try again.", "details": { "password": ["Include an uppercase letter, a lowercase letter and a number."] } }, "requestId": "8f2c...-a91e" }

lib/middleware/client/api.ts unwraps this, so components see the payload directly and never touch the envelope. It also handles TOKEN_EXPIRED by refreshing once and replaying the call, so a session expiring mid-form is invisible to the user.

The requestId is your debugging handle It appears in the response body, the x-request-id header, the log lines and the audit row. Screenshot it when reporting a bug — it makes any incident traceable end to end. Block 8 Person 10: this is your test evidence.

# 5.  Security issues found in the current LIVE code

These are why the middleware layer exists. Each is fixed by the ported code.

- Roles are client-controlled.

auth-provider.tsx stores the user object in localStorage and pages read user.role from it. Edit localStorage to {"role":"admin"}, reload — the admin screens render. Nothing on the server disagrees, because nothing on the server is asked.

→ Fixed: httpOnly cookies, role inside the signed token, verified on every call.

- /api/audit accepts anything from anyone.

Any visitor can POST forged audit rows, or simply never send the ones that would incriminate them. An audit log the audited party controls is not an audit log.

→ Fixed: auditing moves server-side into the pipeline; the endpoint is deleted.

- /api/auth/login logs identifiers and configuration.

console.log("Login identifier:", value) writes the email or phone of every person who signs in into the hosting logs, alongside the Supabase URL and whether the service-role key is set.

→ Fixed: structured logging with automatic redaction — logger.ts masks emails, phones and anything named *token*, *secret*, *password*.

- No rate limiting anywhere.

Password guessing against /api/auth/login is unbounded.

→ Fixed: 10 attempts per IP per 5 minutes, plus 8-strike account lockout for 15 minutes.

- Registration discards the emergency contact.

The form collects emergencyContactName and emergencyContactPhone; the route never writes them. In an emergency app, that is the field that matters most.

→ Fixed: written to emergency_contacts.

- No password strength rule.

"a" is currently a valid password.

→ Fixed: 10 characters, mixed case, digit.

7. .env.local contains a live service-role key It is sitting in a Desktop folder. That key bypasses Row Level Security entirely — it is full read/write on the whole database. Rotate it (Supabase → Settings → API → Reset service role key), confirm .env.local is gitignored, and run git log --all -- .env.local in case it was ever committed. Owners: Block 1 Person 1 + Block 2 Person 9. Do this before the demo, not after.

8. RLS is enabled on all 24 tables, but no policies were found With no policy, RLS denies everything — which is why the current code uses the service-role key for ordinary reads, silently disabling the protection. Worth confirming with the backend team whether policies exist outside schema.sql. Owner: Block 1, Person 4 (cross-team dependency).

# 6.  Assignment against the block plan

Every block already has an owner. This maps the ported files onto them. The code is written; these tasks are now review, wire-up and test.

## Block 1 — Setup & foundation

| Person | Task | Files / notes |
| --- | --- | --- |
| 1 | Env template + document every variable | .env.example (done), README section. Also: rotate the leaked key. |
| 2 | Agree shared types with frontend + backend | types/index.ts (done). Walk both teams through section 2 — the field renames are what breaks people. |
| 3 | Confirm request/response shapes | Section 4.3. Confirm the envelope with frontend before anyone writes a fetch. |
| 4 | Supabase details, statuses, roles from backend | Statuses and roles are in types/index.ts, read from the deployed schema. Confirm they are final, and ask about the RLS policies. |
| 5 | Middleware project structure + routing | lib/middleware/** (done). Review the layout before Block 2 builds on it. |

## Block 2 — Authentication & security

| Person | Task | Files / notes |
| --- | --- | --- |
| 6 | JWT creation endpoint + verification middleware | app/api/auth/login, logout, me, refresh, register; lib/middleware/jwt.ts |
| 7 | Role guards; test invalid + expired tokens | roles: in handler.ts. Forge a token, tamper with a payload, wait out a 900s expiry (or set ACCESS_TOKEN_TTL_SECONDS=5 locally). |
| 8 | Test missing tokens; audit login + refresh | Already emitted as auth.login.success/failed/locked and auth.token.refreshed. Verify rows land in security_logs. Delete app/api/audit/route.ts and lib/client-audit.ts. |
| 9 | Startup env validation; password hashing | instrumentation.ts + assertServerEnv() (done); lib/middleware/password.ts — bcrypt cost 10, timing-attack defence via burnPasswordTime() |

## Block 3 — Requester interface support

| Person | Task | Files / notes |
| --- | --- | --- |
| 1 | Connect frontend to endpoints | Swap in auth-provider.replacement.tsx (3.1). Migrate app/app/requester/new/page.tsx (31 KB — the biggest single job) from mock-store to apiPost('/api/requests', ...). |
| 2 | Review and test requester-flow endpoints | POST /api/requests, GET /api/requests, GET /api/requests/[id]. Document anything that surprises you. |

## Block 4 — Location & map integration

| Person | Task | Files / notes |
| --- | --- | --- |
| 3 | GPS capture + manual fallback endpoints | app/api/requests/[id]/location/route.ts — one endpoint, locationMethod selects the path |
| 4 | Validate lat/long ranges; map integration | validation.ts + DB check constraints — validated twice, deliberately. Map helpers in geo.ts (osmEmbedUrl, routeLinkUrl) |
| 5 | Test granted / denied / invalid coordinates | Three cases: locationMethod:'gps' with coords; 'manual' with addressText; lat 91 → expect 422 |
| 6 | Log location events; document the endpoints | Audited as request.location_updated. Note: the audit records that a location arrived, never the coordinates — they are personal data. |

## Block 5 — Request API & status

| Person | Task | Files / notes |
| --- | --- | --- |
| 7 | Submission endpoint, payload validation, reference numbers | app/api/requests/route.ts; createRequestSchema; reference.ts — ER-YYMMDD-XXXX, ambiguous characters removed so it can be read aloud over a phone |
| 8 | Store request; status history; confirmation endpoint | requests-service.ts → createRequest(), appendHistory(); GET /api/requests/[id] |
| 9 | Restrict users to their own requests; test duplicates | assertCanView(). Ownership is applied inside the query, not filtered afterwards — a requester cannot page into other rows. Duplicates: POST twice with the same idempotencyKey, expect the same request back, not two. |
| 10 | Test DB write; log creation; document | audit: { action: 'request.created' }. Verify the row in audit_logs. |

## Block 6 — Responder dashboard API

| Person | Task | Files / notes |
| --- | --- | --- |
| 10 | GET lists (new/active/completed) + single detail | GET /api/requests?scope=new¦active¦completed¦mine¦all |
| 11 | Status update, assignment, accept/cancel | [id]/status, [id]/assignments, [id]/cancel |
| 12 | Add notes, close request, record who changed what | [id]/notes; close = PATCH status {status:'closed'}; request_status_history records changed_by_user_id + actor_role + timestamp on every change |
| 1 | Restrict responder actions; test both directions | roles: on each route. Test: responder updates status → requester's tracking page reflects it. Test: requester calls the dispatcher endpoint → 403. |
| 2 | Log status changes; document responder endpoints | request.status_changed in audit_logs |

## Block 7 — Integration & mobile testing

| Person | Task | Files / notes |
| --- | --- | --- |
| 3 | End-to-end requester → responder; invalid tokens everywhere | The full loop: register → submit → dispatcher receives → assign → en route → arrived → close |
| 4 | Duplicate prevention; GPS denied; consistent errors | Every route returns the same envelope — that is the point of handler.ts. Any route that doesn't is a bug. |
| 5 | Status transitions; rate limits; CORS | status.ts — try closed → assigned, expect 409 STATUS_TRANSITION_INVALID. Rate limits are live; CORS is same-origin only (no Access-Control-Allow-Origin is set — intentional). |
| 6 | ngrok on a physical phone; document all endpoints | npx ngrok http 3000, set ALLOW_INSECURE_COOKIES=1. GET /api/health first — if that fails, nothing else will work. |

## Block 8 — Documentation & handover

| Person | Task |
| --- | --- |
| 7 | Setup guide + endpoint docs with examples — start from this document |
| 8 | Env variable docs (.env.example is already annotated); known limitations (section 7) |
| 9 | Deferred features (section 7); test accounts — see MOCK_LOGIN_DETAILS.md, but real bcrypt hashes are needed now |
| 10 | Test evidence — capture requestId values, they tie logs to screenshots; tag v0.1 |
| 11 | Rehearse the demo; handover document |
| 12 | Review all docs; confirm every endpoint is tested |

# 7.  Known limitations — write these down, don't hide them

  - Rate limiting is in-process memory. One Next.js process is assumed. On serverless, each instance keeps its own counter, so the effective limit multiplies by the instance count. Production needs Redis or a Postgres counter table.

  - CSP allows 'unsafe-inline' for scripts. Next.js hydration requires it. Hardening means per-request nonces.

  - No email or phone verification. /api/auth/register creates accounts as active, not pending.

  - No password reset. app/forgot-password/page.tsx is a UI shell; password_recovery_tokens exists in the schema but nothing writes to it.

  - No push or SMS. notifications and notification_deliveries exist; nothing delivers.

  - Live tracking depends on the optional migration (section 2.4).

  - middleware.ts is deprecated in Next 16. It still works and the build only warns. Rename to proxy.ts when convenient: npx @next/codemod@canary middleware-to-proxy .

  - RLS policies unverified (section 5.8).

  - Refresh rotation has no reuse detection. A replayed refresh token fails, but a stolen-then-replayed one does not revoke the whole session family.

# 8.  Start here, in this order

# 1. Dependencies npm install jose@^5.9.6 zod@^3.23.8 # 2. Environment - copy the JWT block from .env.example into .env.local openssl rand -base64 48 # -> JWT_SECRET # 3. Verify npx tsc --noEmit # must be clean npx next build # must compile npm run dev curl http://localhost:3000/api/health # 4. First real call - needs a user with a bcrypt password_hash in Supabase curl -i -X POST http://localhost:3000/api/auth/login \ -H 'Content-Type: application/json' \ -d '{"identifier":"you@example.com","password":"YourPassw0rd"}' # expect: Set-Cookie: live_access=... ; HttpOnly

## Merge order — each block depends on the one above it

| # | Block | Why it must come first |
| --- | --- | --- |
| 1 | Block 1 — types, env, structure | Nothing else compiles first |
| 2 | Block 2 — auth | Every other route needs a verified token |
| 3 | Block 5 — request creation | Nothing to dispatch until requests exist |
| 4 | Block 4 — location | A request without a location is not actionable |
| 5 | Block 6 — responder actions |  |
| 6 | Block 3 — frontend wire-up | Last: the API should be stable before pages depend on it |

Do not start Block 6 before Block 2 is merged Two people building on an unverified auth contract is the failure mode that costs a week.

# 9.  Cross-team questions to ask on day one

## Person 4 → backend team

- Are there RLS policies outside supabase/schema.sql? If not, every read runs as service-role and RLS is decorative.

- Is severity genuinely required on every request? It is NOT NULL with no default, so the emergency button cannot submit without one.

- request_assignments needs real responder_teams and vehicles rows — free-text labels are no longer possible. Who seeds them?

- Confirm bcrypt cost 10 matches what the backend uses, or existing hashes will not verify.

## Person 2 → frontend team

- The envelope changes from result.user to result.data.user (section 4.3). Use lib/middleware/client/api.ts and this never comes up again.

- Status strings are lowercase on the wire ('en_route'), Title Case on screen. Use toDisplayStatus().

- POST /api/requests requires a client-generated idempotencyKey (crypto.randomUUID()) — this is what stops a double-tap creating two emergencies.

- localStorage is no longer the session. useAuth() has the same shape, but user is now PublicUser from @/types, not MockUser.